|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning | **STUDY PERIOD**   |  |  | | --- | --- | | 001 | 4 DAYS | | 18-JANUARY 2023 | 22-JANUARY 2023 | | **REQUIREMENTS GATHERING**   |  |  | | --- | --- | | 002 | 3 DAYS | | 26 JANUARY 2023 | 29- JANUARY 2023 | |  |  |
| Design |  | **DESIGN**   |  |  | | --- | --- | | 003 | 2 DAY | | 30- ANUARY 2023 | 01- February 2023 | |  |  |
| Development  &  Testing |  | **CODING &**  **IMPLEMENTATION**   |  |  | | --- | --- | | 004 | 18 DAYS | | 2- February 2023 | 20- February -2023 | | **TESTING**   |  |  | | --- | --- | | 005 | 8 DAYS | | 21- February 2023 | 29- February 2023 | | **DEBUGGING**   |  |  | | --- | --- | | 006 | 10 DAY | | 01- MARCH  2023 | 10- MARCH 2023 | |
| Documentation |  |  |  | **REPORT MAKING**   |  |  | | --- | --- | | 007 | 1 DAY | | 11- MARCH-2023 | 12- MARCH 2023 | |